# Vespa.ai Proof of Concept (POC) Doc

This Proof of Concept (POC) Doc includes expectations, deliverables, and timelines (from both customer and Vespa.ai) to ensure proper alignment as we look towards running a successful POC that validates the expected value of Vespa.ai, and guides the customer from concept to production application.

These steps include technical alignment, validating timeline, developing business case, creating evaluation checklist, and onboarding prep.

## Technical Alignment

### Use Case:

Below are a set of example use cases to test the Vespa.ai Retrieval Platform.  This should be replaced with the Customer’s scoped use cases.

Search: Index millions of SKUs, accept updates in seconds, and combine keyword, vector, and structured filters in one query.

Recommender System: Store user, item, and contextual signals together; run candidate-generation and learned-to-rank models in-place.

Retrieval-Augmented Generation (RAG): Serve fresh, citation-ready chunks to an LLM from millions of docs. Gauge accuracy, latency, and infra spend.

### Technical Work:

The basics.

Goal: Get an initial application up and running to form a basis for review and further work.

- Sign up for Vespa Cloud (includes free credits, and more can be requested)

  - https://aws.amazon.com/marketplace/pp/prodview-5pkxkencasnoo

- Complete the Getting Started Guide

- Attend live training (scheduled by sales)

- Schedule working session(s) to assist in any steps

## Success Criteria

The goal of the POC is to deliver on the outcomes that the customer is aiming to achieve with a retrieval platform.  Understanding what success looks like for the customer, with both short-term objectives and long-term goals in mind, will help the Vespa.ai team to make the proper recommendations on solution design, training + workshops, and infra sizing.

The POC Schedule, Business Case, and Evaluation Checklist are designed to help facilitate the evaluation of Vespa.ai as a viable solution for the desired customer outcomes.

### POC Schedule:

| Date (*subject to change) | Deliverable/Action | Complete | Notes |
| --- | --- | --- | --- |
| TBD* | Mutual NDA Completed |  |  |
| TBD* | Align on POC Doc |  |  |
| TBD* | POC Agreement Completed |  |  |
| Week 1 | POC Kickoff (Setup + Config) |  |  |
| Week 2 | Performance Optimization |  |  |
| Week 3 | Cost Optimization |  |  |
| Week 4 | Review Performance against Evaluation Checklist |  |  |
| Week 5 | Prepare for Production |  |  |
| Week 6 | Align on Next Steps |  |  |
| Week 7* | Finalize Licensing + Support Tier |  |  |
| Week 8* | Onboarding Kickoff with Customer Success |  |  |

### Business Case & ROI:

Supplemental reading:

https://content.vespa.ai/barc-rag

https://content.vespa.ai/gigaom-report-2025

See Vespa.ai TCO + ROI Analysis spreadsheet:

Link

### Evaluation Checklist:

Supplemental reading:

https://vespa.ai/rag-managers-guide

https://content.vespa.ai/gigaom-report-2025

| Evaluation Checklist | Priority | Pass/Fail | Evaluation Notes |
| --- | --- | --- | --- |
| Overview |  |  |  |
| Vector similarity search |  |  |  |
| Structured data search |  |  |  |
| Full-text search |  |  |  |
| Combine multiple search criteria and modes in one query |  |  |  |
| Grouping/aggregation/faceting |  |  |  |
| Rank by any signals, using any function or ML model |  |  |  |
| Realtime writes |  |  |  |
| Seamless scaling |  |  |  |
| Application level deployments and management |  |  |  |
| Proven in production at scale |  |  |  |
| Optimized for timeseries analytics |  |  |  |
| Open source |  |  |  |
| Managed option |  |  |  |
| Embeddable |  |  |  |
| Vector features |  |  |  |
| Multiple vector fields per document |  |  |  |
| Multiple vector values per document field |  |  |  |
| Unlimited vector dimensions |  |  |  |
| Efficient vector field writes |  |  |  |
| WAND text retrieval |  |  |  |
| Fuzzy retrieval |  |  |  |
| Exact vector retrieval |  |  |  |
| GEO retrieval |  |  |  |
| Search multiple schemas/sources in a query |  |  |  |
| Inference, computation and ranking features |  |  |  |
| General tensor support |  |  |  |
| Sparse vector/tensor dimensions |  |  |  |
| General computation/inference over features at ranking time |  |  |  |
| GEO signals |  |  |  |
| Text matching signals |  |  |  |
| Text proximity ranking signals |  |  |  |
| Distributed second-phase re-ranking |  |  |  |
| Global-phase reranking |  |  |  |
| Return any inferred scalars/tensors with results |  |  |  |
| GBDT ML model evaluation |  |  |  |
| Onnx ML model evaluation |  |  |  |
| Multiple rank/inference profiles per schema |  |  |  |
| Performance and efficiency features |  |  |  |
| Cost effective and complete vector retrieval of personal data |  |  |  |
| Configurable vector precision |  |  |  |
| Multiple threads per query per node |  |  |  |
| Paged fields |  |  |  |
| Choose which fields to index |  |  |  |
| Choose which fields to return in a response |  |  |  |
| Parent-child denormalized fields |  |  |  |
| Application development and management features |  |  |  |
| Vector embedding performed inside the engine |  |  |  |
| Query/result/write components as part of the application |  |  |  |
| Declarative index mapping |  |  |  |
| Automatic data garbage collection |  |  |  |
| Collection fields |  |  |  |
| Linguistics processing |  |  |  |
| Query profiles |  |  |  |
| Write data without a schema |  |  |  |
| Writes are validated against schema |  |  |  |
| Safely change schemas while online |  |  |  |
| Multiple schemas per application |  |  |  |
| Multiple clusters per application |  |  |  |
| Scaling: Multiple replicas with automatic load balancing |  |  |  |
| Scaling: Multiple shards with scatter-gather |  |  |  |
| Scaling: Make any change to topology resources while online |  |  |  |
| Scaling: Fully automatic shard placement and configuration |  |  |  |
| Cross-cluster replication |  |  |  |
| Other features |  |  |  |
| Text snippeting |  |  |  |
| Predicate fields |  |  |  |
| Rich features for timeseries analytics |  |  |  |
| Generative text integration |  |  |  |
| Managed service |  |  |  |
| Safe global continuous deployment of applications |  |  |  |
| Automatic safe platform upgrades |  |  |  |
| Control the resources of the application |  |  |  |
| Autoscaling |  |  |  |
| Multi-region/cloud deployments |  |  |  |
| AWS zones |  |  |  |
| GCP zones |  |  |  |
| Azure zones |  |  |  |
| Managed in customer account/project/subscription (BYOC) |  |  |  |